Engineering Efficiency with AI Pair Programming

A Case Study of ARIA — One Product Owner, One Claude

Fintech SaaS · Two Products · Six Days · One Person

| 73 Commits 6 days | ~12h PO Active Time total across 9 sessions | 2 Products Shipped Advisor + Personal | 60–90× Peak Compression Session 1 ratio |
| --- | --- | --- | --- |

Author: sunder-vasudevan    ·    March 2026    ·    Version 1.0

Audience: Technical peers · Engineering leads · Technical founders · Fintech product teams

# Table of Contents

(Update this field: select all → right-click → Update Field, or press Ctrl+A then F9)

# Abstract

This paper documents a real-world experiment: a single Product Owner building ARIA — a fintech SaaS platform comprising two distinct products (A-RiA Advisor Workbench and ARIA Personal) — in collaboration with Claude (Anthropic's AI assistant) as a persistent pair-programmer.

Over 6 active coding days (2026-03-13 to 2026-03-18), the pair shipped both products from zero to market-ready state: a full-stack wealth management advisor workbench and a self-directed consumer finance app, sharing a common FastAPI backend. 9 sessions produced 73 commits, spanning AI-powered features, a Monte Carlo simulation engine, JWT auth, cloud deployment (Render + Supabase + Vercel), 26 UI/UX polish fixes, production bug resolution, brand identity, and investor documentation — all from a single Product Owner with no engineering team.

The ARIA project demonstrates a sustained 20–40× compression ratio over equivalent traditional engineering effort, with individual sessions reaching 60–90× on active interaction time.

# 1. Introduction — The Experiment

ARIA was not a side project. It was built as a market-ready fintech product, targeting two distinct audiences: professional wealth management advisors (A-RiA) and self-directed retail investors (ARIA Personal). The architecture spans a shared FastAPI backend, two independent React/Vite frontends, PostgreSQL via Supabase, and live AI features powered by the Claude API — all deployed, all production.

## The Central Question

Can one Product Owner, working with Claude as a persistent full-session collaborator, build a fintech product to market-ready state in the time it would take a traditional team to write a sprint plan?

## What "Efficiency" Means Here

Feature throughput per calendar day

Architectural depth delivered without accruing uncontrolled debt

Code quality signals visible in git history

Documentation discipline sustained throughout

Active Product Owner interaction time per feature shipped

## Why Fintech Specifically Matters

Fintech products carry higher technical complexity than typical web apps: Monte Carlo simulation engines, probability scoring, inflation-adjusted projections, JWT auth, multi-tenant data isolation, and regulatory-adjacent data handling. This is not a todo app. The domain complexity makes the efficiency story more meaningful.

# 2. Project Scope — What Was Built

## A-RiA Advisor Workbench

Professional tool for wealth management relationship managers:

Client roster with segment, risk profile, portfolio, goals, and life events

AI Copilot with client-specific context injection (Claude Sonnet 4.6)

Morning Briefing: AI-generated per-client urgency analysis

Meeting Prep Card: AI-generated agenda, risks, talking points, open questions

Monte Carlo goal probability engine (1,000 simulation paths, inflation-adjusted)

What-if scenario modeler with live sliders — Mode 1: monthly SIP, Mode 2: reverse-calculate required SIP

Client Interaction Capture with urgency escalation

Client Portal (client-facing view)

26-item UI/UX polish pass (accessibility, mobile, skeleton loaders, animations, print styles)

## ARIA Personal

Consumer self-directed finance app:

JWT registration and login (real user accounts, no hardcoding)

Portfolio management with donut chart and holdings table

Goal tracking with Monte Carlo probability rings

Life events log

AI Copilot in first-person voice ("your portfolio", not "the client")

Shared backend infrastructure with advisor app

## Technology Stack

| Layer | Technology |
| --- | --- |
| Frontend (Advisor) | React 18 + Vite + Tailwind CSS (navy palette) |
| Frontend (Personal) | React 18 + Vite + Tailwind CSS (separate repo + Vercel) |
| Backend | FastAPI (Python 3.11), SQLAlchemy, shared by both products |
| Database | Supabase PostgreSQL (pooler, port 6543) |
| Auth — Advisor | Frontend localStorage, hardcoded advisor credentials |
| Auth — Personal | JWT (python-jose + bcrypt), real user accounts |
| AI Features | Claude Sonnet 4.6 (Anthropic API) |
| Simulation Engine | Custom Monte Carlo — 1,000 paths, log-normal returns, inflation-adjusted |
| Deployment | Render (backend) + Vercel (frontend ×2) + Supabase (DB) |

## Deployed URLs

| Product | URL | Status |
| --- | --- | --- |
| A-RiA Advisor | https://a-ria.vercel.app | ✅ Live |
| Backend API | https://aria-advisor.onrender.com | ✅ Live |
| ARIA Personal | Vercel deploy pending | 🔄 Frontend built |

# 3. Methodology — How Efficiency Is Measured

## Primary Metric

Feature throughput per active day: how many meaningful product features were shipped per active coding day, compared to what a small team would typically ship in the same calendar window.

## Comparison Baseline: Traditional 3-Person Startup Team

1 frontend engineer + 1 backend engineer + 1 tech lead / PM

Typical output in a 2-week sprint: 2–4 significant features to production

15–25% of sprint consumed by ceremonies, reviews, coordination

Architecture work treated as dedicated sprint scope, not background activity

Deployment pipeline setup: 2–5 days

Documentation: typically deferred

## Data Sources

| Source | What It Measures |
| --- | --- |
| git log --shortstat | 73 commits across 6 active days, LOC per commit |
| SESSION_LOG.md | All 9 sessions — goals, features shipped, estimated PO time |
| INTERACTION_LOG.md | Formal session log from Session 4 onwards |
| DECISION_LOG.md | Architecture decisions with explicit rationale |
| PO self-assessment | "2–3× faster" at project level — consistent with BzHub findings |

Important: "Interaction time" measures only the Product Owner's active prompting and review time — not wall-clock time or Claude's generation time. It represents the human direction cost — the relevant denominator when evaluating how much PO judgment is needed to produce a given output.

# 4. Timeline & Velocity Analysis

## Commit Activity by Date

| Date | Commits | Notes |
| --- | --- | --- |
| 2026-03-13 | 8 | Project init — full Phase 1 + Phase 2, PRD v1.0, AI features, 20 clients seeded |
| 2026-03-14 | 3 | ARIA rebrand, Monte Carlo engine (FEAT-501), session docs |
| 2026-03-15 | 2 | Session wrap docs + stability checkpoint |
| 2026-03-16 | 7 | Render + Supabase + Vercel deploy, Meeting Prep Card, Client Portal, HELP.md, v1.2 |
| 2026-03-17 | 15 | FEAT-101 (add/edit client), FEAT-102/108/109 (onboarding wizard), mobile layout, AI error handling |
| 2026-03-18 | 38 | FEAT-404, 26 UI/UX fixes, ARIA Personal backend, What-if v2, goals/holdings CRUD, branding, whitepaper |

38 of 73 commits (52%) occurred on a single day (2026-03-18). The two peak days (Mar 17–18) account for 53 commits (73%). This intensity pattern — achievable without cognitive fatigue because Claude holds cross-session context — is the clearest signal of AI-amplified throughput.

## Session-by-Session Breakdown

| Session | Date | PO Time | Key Output |
| --- | --- | --- | --- |
| 1 | 2026-03-13 | ~90 min | Full Phase 1 + Phase 2 from zero: FastAPI, React, all AI features, 20 clients, PRD v1.0 |
| 2 | 2026-03-14 | ~15 min | ARIA rebrand, Monte Carlo engine, tagline set |
| 3 | 2026-03-15 | ~20 min | Session wrap + phase sync |
| 4 | 2026-03-16 | ~3 hrs | Full cloud deploy (Render + Supabase + Vercel), Meeting Prep Card, Auth, Client Portal, HELP.md |
| 5 | 2026-03-17 | ~1h 45m | AI error handling, Morning Briefing redesign, URL migration |
| 6 | 2026-03-17 | ~30 min | Mobile-responsive layout (FEAT-407) — full mobile across all pages |
| 7 | 2026-03-17 | ~45 min | FEAT-101: Add/Edit Client — 7 new fields, PUT /clients/{id}, ClientForm.jsx |
| 8 | 2026-03-17 | ~30 min | FEAT-102/108/109: 4-tab onboarding wizard — risk questionnaire, portfolio, goals |
| 9 | 2026-03-18 | ~4 hrs | FEAT-404, 26 UX fixes, ARIA Personal backend, What-if v2, goals CRUD, login redesign, branding, whitepaper |
| Total |  | ~12 hrs | 73 commits · 2 products · 6 active days |

## The Day-One Sprint — Session 1 (2026-03-13)

In approximately 90 minutes of active interaction, the pair shipped: FastAPI backend with all routers + 20 seeded clients, Claude API integration (Copilot, Briefing, Situation Summary), React + Vite frontend with all components, and PRD v1.0. A traditional 3-person team would plan this scope for a 4–6 week sprint.

## The Peak Day — Session 9 (2026-03-18)

38 commits. What shipped in one day:

| Feature | Scope / LOC |
| --- | --- |
| FEAT-404: Client Interaction Capture | New DB table, backend router, InteractionsPanel.jsx — 510 LOC |
| UI/UX Batch 1–3 (26 fixes) | Skeleton loaders, touch targets, animations, sidebar collapse, print styles, aria-labels, lazy tabs |
| ARIA Personal backend | JWT auth, 5 FastAPI routers, personal_models.py, DB migration — 753 LOC |
| FEAT-503: What-if v2 | Inflation-adjusted Monte Carlo + reverse-SIP calculator — 310 LOC |
| Goals + Life Events + Holdings CRUD | Add/edit/delete across 3 entities, holding drawer, chart expand, NAV data — 1,292 LOC |
| Login redesign — both apps | Split layout, dark navy gradient, slate-50 right, brand taglines |
| ARiALogo / ARIALogo components | Round dot on ı, brand blue #1D6FDB, deployed across all pages |
| ARIA Whitepaper + Executive Deck | ARIA_WHITEPAPER.md (5,868 words), Whitepaper.docx (116KB), Executive Deck (12 slides, 143KB) |

A traditional 3-person team would allocate 6–10 engineer-weeks for this feature set.

# 5. Lines of Code Analysis — Key Feature Commits

| Date | Feature | Files | Insertions | Deletions |
| --- | --- | --- | --- | --- |
| 2026-03-13 | Full Phase 1 + Phase 2 build | ~40 | ~3,500 | 0 |
| 2026-03-16 | Meeting Prep Card + Auth + Portal + HELP | ~15 | ~900 | ~50 |
| 2026-03-17 | FEAT-101: Add/Edit Client module | 13 | 721 | 8 |
| 2026-03-17 | FEAT-102/108/109: Onboarding wizard | 4 | 980 | 198 |
| 2026-03-17 | Mobile-responsive layout | 5 | 300 | 111 |
| 2026-03-18 | FEAT-404: Interaction Capture | 9 | 510 | 7 |
| 2026-03-18 | UI/UX Batch 1 (8 fixes) | 9 | 633 | 36 |
| 2026-03-18 | UI/UX Batch 2 (8 fixes) | 11 | 122 | 54 |
| 2026-03-18 | UI/UX Batch 3 (10 fixes) | 10 | 247 | 174 |
| 2026-03-18 | Add/Edit Goals + Life Events + Holdings | 11 | 1,292 | 232 |
| 2026-03-18 | FEAT-503: What-if v2 | 5 | 310 | 70 |
| 2026-03-18 | ARIA Personal backend | 10 | 753 | 5 |
| 2026-03-18 | Login redesign + branding + docs batch | 11 | 2,397 | 26 |

Estimated total net application LOC across both products: ~12,000–14,000 lines
(Excludes lock files, migration scripts, documentation, and dependency artifacts)

# 6. Comparative Analysis

## Full Project Window

| Dimension | 1 PO + Claude (6 days) | Est. 3-Person Team (6 days) |
| --- | --- | --- |
| Products shipped | 2 (Advisor + Personal — shared backend) | 0–1 (planning + scaffolding phase) |
| Production deployments | 3 (Render + Vercel ×2) | Setup in progress |
| AI features live | 4 (Copilot, Briefing, Meeting Prep, Situation Summary) | 0 — AI integration is a dedicated sprint |
| Custom simulation engine | ✅ Monte Carlo, 1,000 paths, inflation-adjusted | 0 — requires quant specialist time |
| Auth systems | 2 (advisor frontend auth + Personal JWT) | 0–1 |
| UI/UX polish fixes | 26 systematic fixes | 4–6 (typical sprint capacity) |
| Documentation maintained | Per-feature (enforced rule) | Deferred |
| Investor materials | Whitepaper + DOCX + 12-slide PPTX | Not started |
| Total PO active time | ~12 hours | N/A (team always staffed) |

## Compression Ratio by Session Type

| Session Type | PO Time | Est. 3-Person Equiv. | Ratio |
| --- | --- | --- | --- |
| Full product build from zero (Session 1) | ~90 min | 4–6 weeks | 60–90× |
| Cloud deploy + live AI features (Session 4) | ~3 hrs | 2–3 weeks | 15–25× |
| Feature sprint — 26 UX + 3 features + branding (Session 9) | ~4 hrs | 8–12 weeks | 25–40× |
| Mobile layout pass (Session 6) | ~30 min | 3–5 days | 20–30× |

## Where the Gains Come From

Zero handoff overhead: Frontend, backend, DB schema, and AI prompt engineering all change in a single session without coordination latency.

Persistent cross-session context: NOTES.md, PRD.md, SESSION_LOG.md, DECISION_LOG.md, and .claude/memory/ preserve full project state. Claude resumes with context a new hire would need 2–3 weeks to develop.

On-demand full-stack + domain expertise: No single engineer is equally fluent in Monte Carlo simulation, FastAPI async patterns, React state lifting, Safari WebKit quirks, and Tailwind animation design. The pair covers all layers.

Documentation as a zero-cost side-effect: HELP.md, PRD, RELEASE_NOTES, DECISION_LOG, whitepaper, and executive deck were all maintained throughout — not deferred.

Parallel execution: Background agent pattern: documentation (whitepaper + PPTX) generated by a background agent while main thread continues feature work.

# 7. Architecture Observations

## Two Products Without Architectural Debt

Building two products on a shared backend could easily produce a "frankenapp" — feature flags, tangled auth, mixed concerns. The ARIA architecture avoided this deliberately:

Clean separation: separate repos, separate frontends, separate Vercel deployments

Shared only what belongs shared: simulation engine, DB infrastructure, base models

New personal routes under /personal/ prefix — zero pollution of existing advisor routes

Nullable FKs for data model extension: personal_user_id added as nullable — zero risk to advisor data

Each architectural decision documented in DECISION_LOG.md with explicit rationale

## Known Debt — Openly Tracked

ARIA Personal not yet deployed to Vercel (frontend built, awaiting deploy)
Advisor auth is hardcoded (localStorage) — JWT upgrade planned for Phase 3
DESIGN.md not yet written (design system verbally agreed, not codified)
/help page not yet in-app (standing rule — flagged for next session)

## The Simulation Engine

The Monte Carlo engine (backend/app/simulation.py) runs 1,000 simulation paths with log-normal return distribution per risk category, inflation adjustment (default 6% for Indian market context), binary search reverse-SIP calculation (Mode 2 what-if), and goal probability as P(final_value ≥ inflation_adjusted_target).

This is quantitative finance work — the kind that requires a dedicated quant engineer in a traditional team. It was built and iterated in two sessions.

## Collaboration Patterns

| Task Category | Examples from ARIA |
| --- | --- |
| Full-stack feature design | DB model → FastAPI router → React component in one session |
| Algorithm implementation | Monte Carlo engine, inflation adjustment, binary search SIP |
| Architecture decisions | Shared backend vs. separate, JWT auth design, nullable FK migration |
| Bug diagnosis | FastAPI 204 + implicit None = ASGI 500; Safari WebKit date onChange; React state remount |
| Cross-browser compatibility | Safari date input → month/year selects (permanent codebase pattern) |
| Design system | Brand blue #1D6FDB, probability pill colors, split-panel login layout |
| Documentation | PRD, whitepaper, executive deck, HELP.md, DECISION_LOG |
| Parallel workstreams | Background agent: whitepaper + PPTX while main thread ships features |

# 8. Limitations & Honest Caveats

Partial time tracking: Interaction time was formally estimated for all sessions but not logged with stopwatch precision. Sessions 1–3 are approximate.

"Interaction time" ≠ "engineering hours": The metric measures active prompting and review time, not wall-clock time or Claude's generation time. It represents the human direction cost.

No second human reviewer: There was no code review from a second engineer. Human review catches bugs and knowledge-sharing opportunities this model does not replicate.

Greenfield advantage: Building from scratch allows architectural freedom that legacy codebases do not.

Domain familiarity matters: The Product Owner had knowledge of Indian wealth management — INR figures, SIP mechanics, HNI segmentation. AI amplifies existing knowledge; it does not substitute for it.

Multiplier depends on PO quality: A Product Owner who cannot read and evaluate code cannot safely use AI-generated code at this velocity.

# 9. Conclusions & Recommendations

## Key Finding

One capable Product Owner working with Claude as a persistent, full-session pair-programmer can build and deploy a production-grade fintech SaaS platform — two products, shared backend, live AI features, Monte Carlo simulation engine, JWT auth, cloud deployment — in 6 active coding days. The same scope would require a 3-person startup team 4–6 months.

For Session 1 specifically: ~90 minutes of active PO time produced a full-stack fintech application from zero — a scope a traditional team would plan for a 4–6 week sprint. This represents a ~60–90× compression ratio on human direction time.

## Structural Advantages

Zero handoff latency across the full stack

Persistent cross-session context with zero onboarding overhead

On-demand expertise across frontend, backend, DB, AI, and quantitative finance

Documentation as a zero-marginal-cost side-effect

Parallel execution via background agents

## Recommended Workflow Patterns

1. Invest in context management: NOTES.md + PRD + SESSION_LOG + DECISION_LOG is the highest-leverage infrastructure investment. Eliminates the 15–30 minute catch-up cost at every session start.

2. Enforce documentation as a session rule: HELP.md, release notes, and decision log updated per feature. This discipline is only sustainable because Claude handles the mechanical writing.

3. Keep the engineer in the architecture seat: Product direction, data model decisions, and quality review remain the PO's responsibility. AI amplifies execution; it does not replace judgment.

4. Use the parallel execution pattern: Background agents for documentation, infrastructure, or parallel feature tracks while the main thread continues core work.

5. Log interaction time from day one: The clearest evidence of efficiency is measured PO time per feature shipped. Start logging from the first session.

## Where This Model Works Best

Greenfield fintech feature development with clear domain requirements

Full-stack features requiring frontend + backend + DB + AI in a single session

Algorithm and simulation work where the domain logic is well-specified

Systematic UI/UX polish passes — AI addresses design debt at speed

Documentation and investor materials generation in parallel with feature work

## Where Human Judgment Remains Essential

Product and market positioning decisions

Security-sensitive code (auth, RLS, data access policies)

Code review and quality gating of AI output

Domain expertise — knowing what "correct" looks like in fintech context

Recognising when generated code is plausible but subtly wrong

# Appendix A — Full Commit Log (Feature Commits)

| Date | Session | Commit Summary | Files | Ins | Del |
| --- | --- | --- | --- | --- | --- |
| 2026-03-13 | 1 | Full Phase 1 + Phase 2 — FastAPI, React, AI, 20 clients seeded | ~40 | ~3,500 | 0 |
| 2026-03-14 | 2 | FEAT-501: Monte Carlo goal projection engine | ~3 | ~200 | ~10 |
| 2026-03-14 | 2 | Rebrand: RIA Advisor Copilot → ARIA | ~5 | ~30 | ~20 |
| 2026-03-16 | 4 | Meeting Prep Card, Advisor Login, Client Login, Client Portal | ~15 | ~900 | ~50 |
| 2026-03-16 | 4 | HELP.md, v1.2 version in UI | ~3 | ~350 | 0 |
| 2026-03-17 | 5 | Redesign Morning Briefing — structured layout + all-clear | 1 | 80 | 14 |
| 2026-03-17 | 6 | Mobile-responsive layout — all pages (FEAT-407) | 5 | 300 | 111 |
| 2026-03-17 | 7 | FEAT-101: Add/Edit Client — 7 fields, POST/PUT /clients | 13 | 721 | 8 |
| 2026-03-17 | 8 | FEAT-102/108/109: 4-tab onboarding wizard | 4 | 980 | 198 |
| 2026-03-18 | 9 | FEAT-404: Client Interaction Capture | 9 | 510 | 7 |
| 2026-03-18 | 9 | UI/UX Batch 1 — 8 fixes (skeleton, touch, tabular nums) | 9 | 633 | 36 |
| 2026-03-18 | 9 | UI/UX Batch 2 — 8 fixes (prefetch, shadows, text-wrap) | 11 | 122 | 54 |
| 2026-03-18 | 9 | UI/UX Batch 3 — 10 fixes (animation, radius, sidebar, print) | 10 | 247 | 174 |
| 2026-03-18 | 9 | Add/Edit/Delete Goals + Life Events + Holdings + NAV | 11 | 1,292 | 232 |
| 2026-03-18 | 9 | FEAT-503: What-if Scenario v2 — Monte Carlo + reverse SIP | 5 | 310 | 70 |
| 2026-03-18 | 9 | ARIA Personal: backend — JWT auth, 5 routers, personal models | 10 | 753 | 5 |
| 2026-03-18 | 9 | Login redesign both apps + ARiALogo + brand identity | ~15 | ~600 | ~250 |
| 2026-03-18 | 9 | ARIA Whitepaper + DOCX + Executive Deck (12 slides) | 3 | 2,000+ | 0 |

# Appendix B — Feature Inventory

## A-RiA Advisor Workbench (v1.2)

| Feature | Status |
| --- | --- |
| Client List — grouped by urgency / list toggle | ✅ Live |
| Client 360 — portfolio, goals, life events, interactions, AI tabs | ✅ Live |
| AI Copilot (client-context-aware chat) | ✅ Live |
| Morning Briefing (AI-generated per-advisor briefing) | ✅ Live |
| Situation Summary (per-client AI analysis) | ✅ Live |
| Meeting Prep Card (FEAT-308) | ✅ Live |
| Monte Carlo goal projection engine | ✅ Live |
| What-if Scenario v2 (inflation-adjusted, reverse SIP) | ✅ Live |
| Add/Edit/Delete Goals inline | ✅ Live |
| Add/Edit/Delete Life Events | ✅ Live |
| Edit Holdings inline + detail drawer | ✅ Live |
| Client Interaction Capture + urgency flags | ✅ Live |
| Add/Edit Client (FEAT-101) — 7 fields | ✅ Live |
| Risk Questionnaire (FEAT-102) | ✅ Live |
| Client Onboarding Wizard (FEAT-108/109) | ✅ Live |
| Mobile-responsive layout (FEAT-407) | ✅ Live |
| Advisor Login + Client Login + Client Portal | ✅ Live |
| HELP.md guide | ✅ Available (in-app page pending) |

## ARIA Personal (v0.1)

| Feature | Status |
| --- | --- |
| JWT registration + login (real user accounts) | ✅ Built |
| Portfolio management + donut chart | ✅ Built |
| Goal tracking with probability rings | ✅ Built |
| Life events log | ✅ Built |
| AI Copilot (first-person voice) | ✅ Built |
| Vercel deployment | 🔄 Pending |

# Appendix C — Session Log

| # | Date | Goal | PO Time | Key Commits |
| --- | --- | --- | --- | --- |
| 1 | 2026-03-13 | Full Phase 1 + Phase 2 build | ~90 min | 439245c |
| 2 | 2026-03-14 | ARIA rebrand + Monte Carlo engine | ~15 min | 3442209, 9fbb726 |
| 3 | 2026-03-15 | Session wrap + phase sync | ~20 min | 5dfb996 |
| 4 | 2026-03-16 | Cloud deploy + Meeting Prep + auth | ~3 hrs | 4b359f7, eada25c |
| 5 | 2026-03-17 | AI error handling + Briefing redesign + URL migration | ~1h 45m | 335c8e4 → 005307d |
| 6 | 2026-03-17 | Mobile layout (FEAT-407) | ~30 min | c7fad1b |
| 7 | 2026-03-17 | FEAT-101: Add/Edit Client | ~45 min | 01d1af3 |
| 8 | 2026-03-17 | FEAT-102/108/109: Onboarding wizard | ~30 min | 87fb965 |
| 9 | 2026-03-18 | Interactions, 26 UX, Personal, What-if v2, branding, whitepaper | ~4 hrs | f6250ca → 70e6951 |
| Total |  |  | ~12 hrs active | 73 commits |

# Appendix D — Stack Reference

| Component | Technology |
| --- | --- |
| Backend framework | FastAPI (Python 3.11) |
| ORM | SQLAlchemy |
| Frontend | React 18 + Vite + Tailwind CSS |
| AI model | Claude Sonnet 4.6 (Anthropic API) |
| Database | Supabase PostgreSQL (pooler port 6543) |
| Personal auth | JWT (python-jose + bcrypt) |
| Deployment: backend | Render (free tier, auto-deploy) |
| Deployment: frontend | Vercel (auto-deploy on push to main) |
| Simulation engine | Custom Python Monte Carlo (1,000 paths, log-normal returns) |